QUAD — Current Status & Roadmap

Honest snapshot of supported features, validation gaps, and the path to commercial v1.0

Snapshot date: 2026-05-10    |    QUAD v0.4.0

# Sources of truth

This snapshot is assembled from the heads of pkr465/QUAD and pkr465/QUAD-Client as of the date on the title page, plus the validation results captured by projects/real_hw/smoke.py on a Snapdragon X Elite reference box. Where this document and CLAUDE.md disagree, CLAUDE.md is authoritative — it updates every session.

| Source | What it carries |
| --- | --- |
| QUAD/CLAUDE.md | Phase status, Active Context, decisions log |
| QUAD/docs/QUAD_Platform_Design_v2.docx | 7-layer architecture, design rationale |
| QUAD/docs/QUAD_Server_Guide.docx | Operator playbook (server-side); Section 20 covers real-mode measurement plumbing |
| QUAD-Client/docs/QUAD_Client_Guide.docx | Developer playbook (IDE-side) |
| projects/NPU_Implementation_Plans.docx | Six implementation plans (4 features + 2 audience walkthroughs) |
| QUAD-Academy/ | Curriculum + labs + certification programme |
| projects/real_hw/real_hw_report.json | Real-mode smoke output from the X Elite reference box |

# Currently supported

## Core MCP tool surface

| Tool | Mock mode | Real mode | Notes |
| --- | --- | --- | --- |
| hardware_detect | Yes | Yes | Real X Elite probe verified: chipset, NPU, GPU, RAM, runtimes, SDK version |
| convert_model | Yes | Yes (wired) | qairt-converter invokes end-to-end on X Elite (with VS 2022 + Py 3.10 + dlc_utils patch); --source_model_input_shape emitted; SHA-verified output |
| profile_workload (detailed) | Yes | Yes | snpe-net-run + snpe-diagview CSV parser; provenance-tagged latency / per-layer |
| profile_workload (linting) | Yes | Yes | HTP cycle counts, bottleneck analysis, optimisation hints |
| profile_workload (qhas) | Yes | Yes | qnn-profile-viewer chrometrace, GPU% from chrometrace events |
| orchestrate_workload | Yes | Yes | CPU/GPU/NPU allocation, power-mode-aware projections |
| generate_code | Yes | Yes | C++ / Python / Kotlin; multi-context QNN pipeline template |

## Measurement plumbing (provenance-tagged)

| Metric | Source | Status |
| --- | --- | --- |
| Latency | snpe-diagview CSV → fallback snpe-net-run stdout | Wired |
| Per-layer | snpe-diagview CSV → fallback synthetic-composite | Wired |
| Memory RSS | psutil async sampler (100 ms polling) | Wired |
| CPU% | psutil.cpu_percent | Wired |
| NPU% | Arithmetic from linting cycle counts / wall_time / Hexagon clock | Wired |
| GPU% | Snapdragon Profiler chrometrace event sum | Auto-activated when sdptrace installed |
| Power (estimated) | Host thermal model: CPU/GPU/NPU% × X Elite TDP profile | Default fallback |
| Power (measured) | QPM3 per-frame PMIC reading | Auto-activated when QPM3 installed |

## Platform / runtime support

| Item | Status |
| --- | --- |
| Snapdragon X Elite (Windows ARM64) | Runtime verified end-to-end; conversion needs VS 2022 + Py 3.10 (auto-installed by bootstrap.ps1) |
| Snapdragon 8 Elite (Android) | Adapter wired (mock); real-hw untested |
| Arduino UNO Q / QCS2210 | Adapter wired (mock); real-hw untested |
| Linux x86_64 | Mock + real-mode dispatch ready |
| QAIRT 2.46+ | Verified |
| SNPE 2.x | Adapter present |
| Hexagon SDK 5.x | Kernel DSL → qbin lowering path exists (Phase E) |
| AIMET INT8 / INT4 | Adapter present; not exercised on real HW for INT4 LLMs |
| Qualcomm AI Hub | Adapter present (mock); cloud calls untested |

## Developer experience

| Item | Status |
| --- | --- |
| quad CLI (configure / quickstart / doctor / mode / sdk / detect / compile / optimize / profile / serve / benchmark / models) | Shipped |
| quad doctor --real-mode (19 checks) | Shipped |
| quad models {list,fetch,path,verify} registry CLI | Shipped |
| quad sdk install <archive> | Shipped |
| Claude Code MCP integration (5 tools, 11 bundled skills) | Shipped |
| QUAD-Client provisioner (stdio-local / stdio-ssh / sse-http) | Shipped |
| bootstrap.ps1 (idempotent VS 2022 + Py 3.10 + redist + dlc_utils patch on ARM64 Windows) | Shipped |
| install.sh / install-client.sh with seamless detection | Shipped |
| Model registry: 7 entries (Plan 1 vision: 3 URL-fetchable; Plan 2 LLM: 2 env-var; Plan 4 ASR: 2 URL-fetchable) | Shipped |

## Documentation

| Asset | Status |
| --- | --- |
| Server Guide + Client Guide (auto-generated docx) | Shipped |
| Executive Pitch + User Journey PPTs | Shipped |
| Design Document QUAD Agent + Platform Design v2 | Shipped (with measurement-fidelity appendix) |
| IoT Dependencies catalogue (111 components, 14 categories) | Shipped |
| 6 NPU Implementation Plans + 2 audience-perspective walkthroughs | Shipped |
| USAGE_GUIDE, PRD, Sample App Prompts | Shipped |
| QUAD-Academy curriculum (12 modules + capstone) | v0.1 (this snapshot) |
| API reference (Sphinx auto-gen) | Not started |

## Testing

| Item | Status |
| --- | --- |
| Unit + integration tests (full suite) | 2000+ passing |
| Adapter / parser / profiler / registry / sdk_patch tests | All green |
| Mock-mode e2e (tests/e2e/test_real_sdk_e2e.py) | Green |
| Real-hw smoke (projects/real_hw/smoke.py) | 5/6 OK on X Elite |
| Real-hw acceptance gates (@pytest.mark.real_hw) | Skipped — need real .dlc |
| Perf regression CI | Not yet wired |

# Pending — Tier 1 (pre-launch blockers)

These items gate a credible v1.0 commercial launch. Effort estimates assume one engineer focused on the item; some are blocked on resources outside the codebase.

| # | Item | Effort | Blockers |
| --- | --- | --- | --- |
| 1 | End-to-end validation on 10+ production models | 4–6 weeks | QAIRT 2.46 internal bug we hit on MobileNetV2-12; need more test SoCs |
| 2 | Self-hosted X Elite perf regression CI | 1–2 weeks | Dedicated CI runner |
| 3 | AIMET INT8 / INT4 accuracy regression loop | 3–4 weeks | Calibration + reference accuracy datasets |
| 4 | PyPI publish under quad-agent | 1 week (blocked on Python 3.11+ wheel support) | QAIRT must drop python310-only constraint |
| 5 | License finalisation + SPDX headers | 2 days | Legal sign-off |
| 6 | API v1.0 freeze + deprecation policy | 1 week + ongoing governance | — |
| 7 | Security review (template-injection, model signing, SBOM, dependency audit) | 2–3 weeks | Reviewer resource |
| 8 | Cross-SoC validation: 8 Elite (Mobile), QCS6490 (IoT) | 4 weeks | Physical hardware |

## Pending — Tier 2 (production-ops)

| Item | Effort |
| --- | --- |
| QUAD Serve auth + rate limiting + remote model loading (S3 / Azure Blob) | 3–4 weeks |
| OpenTelemetry tracing wired beyond just dep declarations | 1 week |
| K8s manifests + Helm chart | 2 weeks |
| Per-SDK-version compatibility matrix CI | 1–2 weeks |
| QAIRT SDK bug-escalation workflow with Qualcomm | Ongoing |
| Sample-app gallery: 1 vision + 1 LLM + 1 ASR shipped with real models | ≈ 6 weeks each |
| Tutorial content: 5-min quickstart screencast + long-form tutorials | 2–3 weeks |
| Customer onboarding playbook | 1 week |
| Public model zoo (downloadable bundles) | 2 weeks |

## Pending — Tier 3 (community / Phase H — currently 0%)

| Item | Effort |
| --- | --- |
| Make repos public + CONTRIBUTING.md + Code of Conduct + SECURITY.md | 1 week |
| QUAD Academy v0.1 → v1.0: lecture content, recorded screencasts, MCQ bank → 200 questions, devcontainer / Codespaces image, exam platform integration | ≈ 3 months |
| Discord / Stack Overflow tag presence | Ongoing |
| Hackathon program | 1–2 quarters |
| Public roadmap (GitHub Projects) | 1 week |

## Pending — Tier 4 (compliance / operations)

| Item | When |
| --- | --- |
| GDPR / CCPA stance for telemetry data | Before public launch |
| Export-control review (QAIRT redistribution constraints) | Before public launch |
| Bug bounty / Vulnerability Disclosure Programme | Post-public launch |
| 24/7 oncall infrastructure | Once paying customers |
| Conformance to Qualcomm partner-program requirements | TBD |

# What can ship next without external resources

These items are unblocked and could be picked up in the next engineering sprint without waiting for hardware, legal, or external Qualcomm action.

License + SPDX header pass — apply Apache-2.0 / proprietary per file; drop a LICENSE

SECURITY.md, CONTRIBUTING.md, Code of Conduct in all three repos

Pre-commit tightening: bandit, pip-audit, ruff security rules

SBOM generation script (Syft / CycloneDX) wired into install.sh

API v1.0 freeze pass — mark public surfaces, add @deprecated decorator

PyPI dry-run publish (python -m build + twine check)

Public-repo prep: issue + PR templates, CODEOWNERS

Customer-onboarding playbook (docs/ONBOARDING.md)

QAIRT bug reproducer script for the MobileNetV2-12 broadcast issue (ready to file with Qualcomm)

QUAD-Academy v0.5: write out remaining lab scaffolds (Modules 3-11), expand MCQ bank to 200 questions

## Not autonomously shippable (resource-gated)

Buy / borrow more Snapdragon SoCs (X2 Elite, 8 Elite, QCS6490, RB3 Gen 2)

Establish a Qualcomm SDK bug-escalation channel

Run a persistent self-hosted CI runner

Publish to PyPI under quad-agent (needs PyPI credentials + license decision)

Make GitHub repos public (business decision)

Build training videos and certification platform integration

# Recommendation

If the goal is a credible v1.0 launch in 8–12 weeks, focus on Tier-1 items 1, 2, 4, 5, 6, 7 in that order. Items 3 and 8 (perf and accuracy CI) can run in parallel and produce the evidence customers will demand.

If the goal is a community / OSS launch first (cheaper, faster), tackle Tier-3 community items plus Tier-1 items 5, 6, 7 — typically 4–6 weeks of work — and let real-hardware validation grow from external contributors.

Tip: QUAD Academy v0.1 ships alongside this status snapshot. The v0.5 → v1.0 progression of the Academy is the lowest-risk Tier-3 item and the highest-leverage one for community building.

## Reference commits this snapshot is based on

QUAD: d83617c (Seamless QAIRT bring-up on Snapdragon X Elite: VS 2022 + Py 3.10 + dlc_utils patch)

QUAD-Client: 060ba7c (Refresh Client Guide with measurement_notes + quad models FAQ)

projects: 13782fd (real_hw/smoke.py passes input_name + input_dimensions for dynamic-shape ONNX)

QUAD-Academy: v0.1 (this snapshot)